# Sprint Review 1

Product Owner: Johnny Sylvain

Scrum Master: Zachary Scott

Development Team: Riley Mills, Cole Adams, Evan Mutchler

#### Features Implemented

* An SRS was created and formatted by Scrum Master, with the majority of functional/nonfunctional requirements being created by the Development Team.
* An empty Android Studio Project has been created by the Product Owner, utilizing Android API version 29.
* A Sprint Backlog has been created by the Product Owner.
* The Development Team created UI mockups for 3 screens.
* Sprint Review Document has been created and Spring Review 1 filled out by the Scrum Master.
* A README.md has been created by the Scrum Master.

#### Issues Fixed

* Per feedback on Deliverable 0, several User Stories that should have been two separate stories have been split up.

#### Implementation Review

We initially had a problem involving most team members being unable to open the SRS file, but this was solved during the Feb 18 meeting. Following that, filling out the SRS was a simple and effective process with the given template. All team members are growing accustomed to using ClickUp and Android, both on their own time and within meetings.

#### Changes Made

Product owner has kept the Kanban board up to date, including assigning priority values to each user story.

#### Plans for Next Sprint

* Continue to update the product and sprint backlogs.
* Update the SRS based on feedback.
* Create an Architecture Design document.
* Create a document for Use Case Descriptions and Use Case Models.
* Create a perform a Focus Group document.
* Update this document with the following sprint review.

#### Scrum Review

Scrums have been consistent for our team – we have consistently had at least 2 meeting a week. One of these meetings is usually during a weekday, and the other on Saturdays. We also typically regroup after class meetings.

In meetings, we usually have a docket of items to address, and people usually get their assignments for the upcoming submission. In the future, we may work towards somehow integrating these behaviors into ClickUp, as they are generally contained in our Discord Group DM as of now.